## Slide 1: ////
Smart Hub and My Crop– Road Map 2023 - 2024
Q3 2023
Q4 2023
Q1 2024
Q2 2024
Q3 2024
Q4 2024
Jan
Feb
Mar
Jun
Jul
Aug
Sep
Dec
Apr
May
Oct
Nov
Aug
Sep
Dec
Oct
Nov
Jul
Widget My Crop
Prototype Adjust
Development
Tests
Corn Recommendation Models and Endpoints
Product Information
Soybean recommendation Models and Endpoints
CP recommendation Models and Endpoints
Carbon recommendation Models and Endpoints
Agronomic Techinical Content
Foundation and Archtecture
Models: Ranking and Head-to-Head
Endpoint: AgroBayer
Density,
Catalog,
CropMonitoring.
Diseases map
Discovery of MPI and PIM rollout for Latam
Endpoint
Early engagement
Discovery
Carbon calculator
endpoint procarbono website
Discovery
Console adjustment
Models: Ranking
Head to Head
Density,
Catalog
CropMonitoring
Endpoint::AgroBayer and Field View
Discovery
Console adjustment
Models: Ranking, Head to Head
Endpoint::AgroBayer, Cultivio Field View
Discovery
Implementation of process for content creation
Connection between SmartHub backend and Content Creation and Management Tool.
AI for all recommendations and predictive models
On track
risk
Concluded
Not started
In progress
Delayed